CCPSA Website

Next.js Conversion Roadmap

Strategic Planning Document

Critical Care Pulmonary and Sleep Associates

March 2026

# Purpose

This document outlines what a Next.js conversion involves, when to consider it, and estimated scope. It serves as a reference for future planning.

The CCPSA website currently runs as a static HTML site hosted on Vercel. A Next.js conversion would modernize the technical foundation, enabling dynamic content management, improved performance, and simplified editing workflows for non-technical staff.

# When to Consider Converting

A Next.js conversion becomes justified when one or more of the following conditions apply:

- You want a blog or news section with regularly updated content

- You want a CMS visual editor (like WordPress) for non-technical editing

- You need server-side functionality (appointment booking, patient intake forms that write to a database)

- You want per-page SEO metadata and structured data (Schema.org)

- You are managing 10+ pages and content changes are frequent

- You want built-in image optimization (auto-resizing, WebP conversion)

# What the Conversion Involves

A full Next.js conversion encompasses the following technical scope:

## Technical Implementation

- Convert 4 HTML pages into React components (.tsx files)

- Set up Next.js 14 project with App Router

- Extract shared components (Header, Footer, Navigation) into reusable modules

- Move provider data from inline JavaScript to a data file (JSON or CMS)

- Configure Tailwind CSS as a build-time dependency (replacing CDN)

## Content Management & Publishing

- Set up a headless CMS (recommended: Sanity, Contentful, or Decap CMS) for visual editing

- Implement image optimization with next/image

- Add SEO metadata and Schema.org structured data

## Deployment & Testing

- Test and deploy to Vercel (zero-downtime swap)

# Estimated Timeline and Cost

## Self-Service (AI-Assisted)

  - Duration: 2-4 sessions with Claude or similar AI assistant

  - Cost: No direct cost (beyond AI tool subscription if you use one)

  - Best for: Teams comfortable with technical review and iteration

## Freelance Developer

  - Duration: 20-40 hours of development time

  - Cost: $2,000–$5,000 estimated (varies by experience and location)

  - Best for: Organizations wanting hands-on expertise without long-term commitment

## Agency/Full Service

  - Duration: 4-8 weeks with ongoing support

  - Cost: $5,000–$15,000 with ongoing maintenance contract

  - Best for: Organizations wanting managed transition and post-launch support

Note: These are rough estimates and vary significantly based on final scope, CMS choice, and feature complexity.

# Recommended CMS Options

After conversion, a CMS enables non-technical staff to edit content through a visual editor rather than code. Here are the top options:

## Sanity.io

  - Visual editor with flexible schema design

  - Generous free tier (up to 5 concurrent users)

  - Excellent developer experience and documentation

  - Recommendation: Best balance of ease-of-use and capability for CCPSA

## Decap CMS

  - Open source—no external vendor

  - Sits on top of Git (syncs with GitHub automatically)

  - No separate hosting needed

  - Best for: Organizations with developer resources and preference for open-source tools

## Contentful

  - Enterprise-grade API and content model flexibility

  - More complex setup but very capable

  - Higher cost than Sanity

  - Best for: Large organizations with complex content structures

Recommendation: Sanity.io provides the best balance for CCPSA's use case.

# What You'd Keep

A Next.js conversion preserves everything your organization values about the current website:

- All current design and branding (colors, layout, typography)

- All provider data and photographs

- Vercel hosting and GitHub repository

- Domain configuration

# What Changes for Staff

## With a CMS (Recommended)

Editing becomes similar to WordPress: staff log into a visual editor in their browser and can publish changes without touching code.

## Without a CMS

Editing requires understanding React/JSX syntax—significantly harder than editing HTML. Not recommended for non-technical staff.

## Deployment

Deployment stays automatic: push changes to GitHub, and Vercel deploys to production within seconds.

# Next Steps When Ready

- Decide whether to add a CMS (recommendation: yes)

- Choose a CMS platform (recommendation: Sanity.io)

- Decide on scope: basic conversion only, or add blog and dynamic features

- Engage a developer or use AI-assisted approach

Contact your development team to discuss timeline and resource allocation.

___________________________________________________________________________

Document prepared for: Critical Care Pulmonary and Sleep Associates

Date: March 27, 2026